I.PRODUCT REQUIREMENT DOCUMENT

Business Requirements

SquadSync aims to help temporary project teams establish alignment and cohesion before execution begins. The platform should reduce time spent on coordination, improve accountability, and enhance collaboration through AI-assisted onboarding and monitoring. It will provide measurable insights into team alignment and engagement while serving as a scalable SaaS solution for hackathons, academic projects, and innovation challenges.

User Requirements

Users need a centralised platform that helps them quickly understand project goals, roles, priorities, and responsibilities. Team leaders require visibility into team alignment and progress, while team members need clear ownership, easy access to information, and effective collaboration tools. The platform should minimise confusion and help teams focus on execution rather than coordination.

Functional Requirements

1. AI Project Analysis: Analyse project briefs and generate onboarding questions automatically.

2. Project Cohesion Assessment: Calculate and display the Project Cohesion Index (PCI) to measure team alignment.

3. Collaboration & Task Management: Enable task assignment, progress tracking, communication, and resource sharing.

4. Team Health Monitoring: Track participation and generate Team Health Score (THS) insights.

Non-Functional Requirements

1. Performance: Dashboard and core features should load within 3 seconds.

2. Reliability: The system should maintain at least 99% uptime.

3. Security: User data should be protected through secure authentication and encryption.

4. Scalability & Accessibility: Platform should support multiple teams across desktop and mobile devices.

II. Work Breakdown Structure (WBS)

Major Project Phases

- Research & Planning – Understand the problem and define requirements.

- Design – Create user flows, wireframes, and prototypes.

- Development – Build the core SquadSync platform.

- AI Integration – Implement PCI, THS, and AI-assisted features.

- Testing & Finalisation – Validate functionality and prepare the final project.

Tasks and Deliverables

| Task | Deliverable |
| --- | --- |
| Problem & Requirement Analysis | Requirement Specification Document |
| UI/UX Design | Wireframes and Prototype |
| Platform Development | Working Application Prototype |
| AI Feature Development | PCI & THS Modules |
| Testing & Refinement | Test Report and Improvements |
| Final Presentation | Demonstration and Project Report |

III. Network Diagram

Problem Analysis & Requirements

↓

Wireframes & UI Design

↓

Database & Backend Setup

↓

Core Collaboration Features

(Task Management, Chat, Dashboard)

↓

PCI & THS Module Development

↓

System Integration

↓

Testing & Bug Fixing

↓

Final Presentation & Submission

Task Dependencies

| Task | Dependency |
| --- | --- |
| Wireframes & UI Design | Problem Analysis & Requirements |
| Database & Backend Setup | Wireframes & UI Design |
| Core Collaboration Features | Database & Backend Setup |
| PCI & THS Module Development | Core Collaboration Features |
| System Integration | PCI & THS Module Development |
| Testing & Bug Fixing | System Integration |
| Final Presentation & Submission | Testing & Bug Fixing |

Activity Timeline

| Week | Activity |
| --- | --- |
| 1 | Research & Planning |
| 2 | Design |
| 3–5 | Development |
| 6 | AI Integration |
| 7 | Testing |
| 8 | Final Presentation and Submission |

IV. Project Assessment

Scope Baseline

In Scope

- AI-powered project brief analysis and onboarding.

- Project Cohesion Index (PCI) calculation and visualisation.

- Team Health Score (THS) monitoring and insights.

- Task assignment, progress tracking, and collaboration workspace.

- Team communication and resource sharing.

Out of Scope

- Enterprise workforce and HR management.

- Payroll and employee performance systems.

- Recruitment and hiring functionalities.

- Long-term organisational team management.

Change Management Approach

- All change requests will be documented and reviewed by the project team.

- Changes will be evaluated based on impact on scope, timeline, and objectives.

- Only approved changes will be incorporated into development.

- Major changes will require updates to project documentation and timelines.

Project Timeline – Milestones

| Milestone | Deliverable |
| --- | --- |
| Requirements Finalized | Approved project requirements |
| Design Completed | Wireframes and UI prototype |
| Core Platform Developed | Collaboration and task management features |
| PCI & THS Implemented | Alignment and health monitoring modules |
| Testing Completed | Tested and refined prototype |
| Final Submission | Working prototype and project report |

Gantt Chart

| Activity | W1 | W2 | W3 | W4 | W5 | W6 | W7 | W8 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Requirements & Research | ■ | ■ |  |  |  |  |  |  |
| UI/UX Design |  | ■ | ■ |  |  |  |  |  |
| Core Platform Development |  |  | ■ | ■ | ■ |  |  |  |
| PCI & THS Development |  |  |  | ■ | ■ | ■ |  |  |
| Testing & Refinement |  |  |  |  |  | ■ | ■ |  |
| Final Report & Presentation |  |  |  |  |  |  | ■ | ■ |

For the final section, don't make it overly generic. Tie everything back to PCI, THS, onboarding, and project cohesion since that's what makes SquadSync unique.

Estimated Costs

| Component | Estimated Cost (₹) |
| --- | --- |
| UI/UX Design & Prototyping | 10,000 |
| Frontend Development | 20,000 |
| Backend & Database Setup | 20,000 |
| AI Logic Development (PCI & THS) | 25,000 |
| Testing & Deployment | 10,000 |
| Miscellaneous & Contingency | 5,000 |
| Total Estimated Cost | ₹90,000 |

Note: Costs are estimated for MVP development as part of a student project and may vary for commercial deployment.

Potential Risks and Mitigation Strategies

| Risk | Impact | Mitigation Strategy |
| --- | --- | --- |
| Inaccurate PCI or THS calculations | Misleading team insights | Validate scoring models through user testing and expert feedback |
| Low user adoption | Reduced platform effectiveness | Conduct usability testing and simplify onboarding |
| Team members provide incomplete onboarding responses | Incorrect alignment assessment | Make onboarding mandatory and use AI prompts for clarification |
| Development delays | Missed project deadlines | Prioritize core features and follow milestone-based development |
| Data security concerns | Loss of user trust | Implement secure authentication and encrypted data storage |

Quality Objectives

- Ensure PCI accurately reflects team alignment and role clarity.

- Ensure THS effectively identifies participation and engagement trends.

- Achieve system uptime of at least 99% during testing.

- Maintain a user satisfaction score above 4/5 during prototype evaluation.

- Reduce project setup and team onboarding effort compared to traditional collaboration methods.

- Deliver a stable prototype with no critical functionality defects.

Testing and Validation Plan

Functional Testing

Verify all core features including project creation, onboarding, task management, collaboration tools, PCI generation, and THS monitoring.

Integration Testing

Ensure seamless interaction between onboarding, scoring engines, dashboards, and collaboration modules.

Usability Testing

Conduct testing with student project teams to evaluate ease of onboarding, navigation, and collaboration workflows.

PCI & THS Validation

Compare the generated scores with user feedback and observed team behaviour to assess whether the metrics accurately reflect team alignment and engagement.

System Testing

Validate complete end-to-end workflows from project creation to project monitoring and reporting.

Success Criteria

Users can complete onboarding and workspace setup without assistance.

PCI successfully identifies alignment gaps within teams.

THS accurately highlights participation and engagement levels.

Core collaboration features function without critical errors.

Teams report improved clarity regarding goals, responsibilities, and project progress.